WEEK 3 TASK

Execution and Implementation of Data Science Solutions

Customer Churn Prediction Using Python and Machine Learning

| Field | Details |
| --- | --- |
| Prepared By | Amrutha T |
| Role | Data Science Project Coordinator |
| Week | Week 3 |
| Task Period | 1–7 September 2026 |
| Overall Project Horizon | 5 weeks: 18 August–21 September 2026 |
| Project Type | Educational / hypothetical data-science project using a public dataset |
| Primary Tools | Python, Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn, Jupyter/Google Colab, Git/GitHub |
| Selected Dataset | IBM Telco Customer Churn sample dataset |

Implementation Plan – Submission Version

# 1. Executive Summary

Week 3 moves the customer churn project from data preparation into execution and implementation planning. The objective is to define a reproducible workflow for feature preparation, model selection, training, validation, quality assurance, team coordination and controlled deployment. The plan builds directly on the Week 2 data foundation: the IBM Telco Customer Churn sample dataset contains 7,043 records and 21 fields, with Churn as the binary target. Week 2 established the planned 80/20 stratified split with random_state=42 and identified customerID as an identifier that must not be used as a predictor.

This report distinguishes implementation procedures from achieved model results. Because Week 3 is an execution-planning task and no executed dataset/model output has been supplied with the task, this document does not fabricate accuracy, precision, recall, F1-score or deployment performance. Python references are included conceptually and are designed to be executed in the project notebook during implementation.

# 2. Continuity With Weeks 1 and 2

| Item | Established decision | Week 3 implementation use |
| --- | --- | --- |
| Business problem | Predict whether a customer is likely to churn. | Binary classification workflow. |
| Dataset | IBM Telco Customer Churn sample dataset. | Input for feature preparation and model training. |
| Dataset size | 7,043 records; 21 fields. | Schema and dataset checks before training. |
| Target | Churn: Yes/No. | Validate labels, then map Yes→1 and No→0. |
| Class distribution | 1,869 Yes (26.6%) and 5,163 No (73.4%) among complete records. | Use stratification and avoid accuracy-only interpretation. |
| Identifier | customerID retained for traceability but excluded from predictors. | Feature audit and leakage control. |
| TotalCharges | Convert from text to numeric and inspect newly created missing values. | Preprocessing pipeline before model fitting. |
| Train/test plan | 80/20 stratified split; random_state=42. | Reproducible validation setup. |
| Project horizon | Five weeks, 18 Aug–21 Sep 2026. | Week 3 execution; Week 4 model comparison; Week 5 final evaluation. |

# 3. Week 3 Objectives and Success Criteria

Translate the Week 2 preprocessing plan into a controlled model-development workflow.

Prepare a feature matrix without target leakage or identifier leakage.

Select a small set of appropriate baseline and comparison classification models.

Train models using reproducible Python practices and a fixed random seed where applicable.

Validate models using metrics appropriate for the imbalanced churn target.

Coordinate Data Science, Data Analyst and ML/Engineering responsibilities using an Agile workflow.

Apply code review, version control, testing, documentation and quality gates before accepting implementation outputs.

Maintain ethical, privacy-aware and reproducible practices throughout execution.

| Success criterion | Target / evidence | Owner |
| --- | --- | --- |
| Schema readiness | Expected 21-field schema verified before training. | Data Analyst |
| Leakage control | customerID excluded; Churn separated before transformations. | Data Scientist + Reviewer |
| Reproducibility | Fixed random_state=42 and documented environment/code version. | ML Engineer |
| Model candidates | At least 2 suitable classification models trained for comparison. | Data Scientist |
| Validation | Accuracy plus precision, recall, F1 and ROC-AUC; confusion matrix reviewed. | Data Scientist |
| Code quality | Peer review completed; tests pass for critical preprocessing functions. | ML Engineer + Reviewer |
| Documentation | Notebook, model comparison table and decision log updated. | Project Coordinator |

# 4. End-to-End Implementation Workflow

Confirm the Week 2 approved dataset, schema, cleaning rules and processing evidence.

Load the approved processed data and perform a pre-training quality check.

Separate target and identifiers from predictor variables.

Create the reproducible stratified 80/20 train/test split using random_state=42.

Build preprocessing using training data only; use a pipeline to reduce leakage risk.

Train a baseline model to establish a reference point.

Train comparison models using the same validation protocol.

Evaluate with multiple classification metrics and inspect the confusion matrix.

Review model behavior, risks, assumptions and feature handling before recommending a candidate.

Version the code, model configuration and results; prepare the Week 4 handoff for controlled tuning/comparison.

# 5. Feature Preparation and Preprocessing Implementation

## 5.1 Required controls

Do not use customerID as a predictive feature.

Separate Churn before fitting learned preprocessing.

Convert TotalCharges to numeric after stripping whitespace and inspect any resulting NaNs.

Validate that Churn contains only Yes and No before mapping to 1 and 0.

One-hot encode categorical variables with unknown-category handling.

Apply learned transformations only after the train/test split.

Scale numerical variables only for models that require or benefit from scaling.

Record all preprocessing decisions in the processing/decision log.

## 5.2 Conceptual Python implementation reference

import pandas as pd
from sklearn.model_selection import train_test_split
from sklearn.compose import ColumnTransformer
from sklearn.preprocessing import OneHotEncoder, StandardScaler
from sklearn.pipeline import Pipeline

df = pd.read_csv("data/processed/telco_churn_clean_v01.csv")

df["TotalCharges"] = pd.to_numeric(
    df["TotalCharges"].astype(str).str.strip(),
    errors="coerce"
)

df["Churn"] = df["Churn"].map({"No": 0, "Yes": 1})

X = df.drop(columns=["Churn", "customerID"])
y = df["Churn"]

X_train, X_test, y_train, y_test = train_test_split(
    X, y, test_size=0.20, stratify=y, random_state=42
)

Execution evidence required: notebook output should record the final dataset shape, missing-value status, train/test row counts and class proportions. These outputs should be copied or exported into the implementation evidence section.

# 6. Model Selection Strategy

Model selection will be based on suitability for binary classification, interpretability, computational simplicity, and the ability to provide useful comparisons. The first stage should use simple baseline models before more complex approaches are considered.

| Model | Purpose | Strength | Limitation | Decision evidence |
| --- | --- | --- | --- | --- |
| Logistic Regression | Interpretable baseline | Simple, fast and interpretable coefficients. | May not capture complex nonlinear relationships. | Validation metrics + coefficient interpretation. |
| Decision Tree | Nonlinear baseline | Easy to explain and handles mixed feature patterns. | Can overfit without controls. | Validation metrics + tree complexity check. |
| Random Forest | Ensemble comparison | Captures nonlinear interactions and is generally robust. | Less directly interpretable than logistic regression. | Validation metrics + stability comparison. |

The final candidate should not be selected using accuracy alone because the complete-record target distribution is approximately 26.6% churn and 73.4% non-churn. Precision, recall, F1-score, ROC-AUC and the confusion matrix should therefore be considered together.

# 7. Model Training Process

## 7.1 Training sequence

Load the approved processed dataset.

Validate schema and target labels.

Create the stratified train/test split.

Define preprocessing and model steps in a pipeline.

Fit the pipeline on training data only.

Generate predictions and probabilities for the test set.

Store model configuration, random seed, feature handling and results.

Repeat for comparison models using the same evaluation protocol.

## 7.2 Conceptual Python reference

from sklearn.linear_model import LogisticRegression
from sklearn.pipeline import Pipeline
from sklearn.metrics import (
    accuracy_score, precision_score, recall_score,
    f1_score, roc_auc_score, confusion_matrix
)

model = Pipeline([
    ("preprocess", preprocessor),
    ("classifier", LogisticRegression(max_iter=1000, random_state=42))
])

model.fit(X_train, y_train)

y_pred = model.predict(X_test)
y_prob = model.predict_proba(X_test)[:, 1]

print("Accuracy:", accuracy_score(y_test, y_pred))
print("Precision:", precision_score(y_test, y_pred))
print("Recall:", recall_score(y_test, y_pred))
print("F1:", f1_score(y_test, y_pred))
print("ROC-AUC:", roc_auc_score(y_test, y_prob))
print("Confusion matrix:\n", confusion_matrix(y_test, y_pred))

Important evidence rule: the report must contain the actual notebook output after execution. Placeholder values must not be inserted into the final report. If a metric has not yet been executed, it must be labelled as pending rather than presented as a result.

# 8. Validation Strategy

| Validation area | Method | Why it matters | Evidence |
| --- | --- | --- | --- |
| Class balance | Stratified split; compare train/test class proportions. | Prevents avoidable distribution shift. | Class-count table. |
| Classification performance | Accuracy, precision, recall, F1. | Different errors have different consequences. | Metric table. |
| Ranking ability | ROC-AUC using predicted probabilities. | Assesses discrimination across thresholds. | ROC-AUC value/curve. |
| Error analysis | Confusion matrix and representative error review. | Shows false positives and false negatives. | Confusion matrix + findings. |
| Overfitting check | Compare training and validation/test performance; use controlled validation where appropriate. | Detects memorization and unstable models. | Comparison table. |
| Reproducibility | Repeat with fixed seed and documented environment. | Makes results auditable. | Run log + environment file. |

# 9. Agile Team Coordination Strategy

The project will use a lightweight Agile approach. Work is divided into small, testable tasks with clear owners, acceptance criteria and evidence. The Project Coordinator maintains the backlog, monitors blockers and ensures handoffs between data preparation, analysis and engineering activities.

| Role | Primary responsibilities | Handoff / coordination point |
| --- | --- | --- |
| Project Coordinator | Backlog, schedule, stand-ups, risk tracking, acceptance criteria, documentation. | Daily status; weekly milestone review. |
| Data Analyst | Data quality checks, EDA findings, feature interpretation and data issues. | Provides approved feature/data notes to Data Scientist. |
| Data Scientist | Feature preparation, model selection, training, validation and interpretation. | Provides model artifacts/results to Engineer and Reviewer. |
| ML / Software Engineer | Pipelines, reusable code, testing, packaging and versioning. | Provides tested implementation for review/deployment readiness. |
| Reviewer | Code, evidence, quality and ethical review. | Approval or corrective-action comments. |

## 9.1 Agile ceremonies

| Ceremony | Frequency | Participants | Output |
| --- | --- | --- | --- |
| Daily stand-up | Daily during Week 3 | Coordinator + active team members | Yesterday/today/blockers. |
| Backlog refinement | Twice during Week 3 | Coordinator + team | Prioritized implementation tasks. |
| Technical review | Mid-week | Data Scientist + Engineer + Analyst | Design decisions and issues. |
| Sprint review | End of Week 3 | Team + Reviewer | Demonstrated implementation evidence. |
| Retrospective | End of Week 3 | Team | Improvements for Week 4. |

# 10. Programming Practices and Engineering Controls

Use meaningful function and variable names; avoid hard-coded paths where configuration is more appropriate.

Keep data loading, preprocessing, training and evaluation logically separated.

Use functions for repeated operations and document important assumptions.

Store dependencies in requirements.txt and record Python/library versions.

Use Git branches for significant changes and descriptive commit messages.

Never commit confidential data, credentials or unauthorized raw customer information.

Use notebooks for exploration and scripts/modules for reusable production-oriented logic.

Keep random seeds fixed for comparable experiments.

Record model parameters, dataset version and code commit associated with each experiment.

## 10.1 Version-control workflow

Create or update a task branch for the implementation change.

Make a small, focused code change.

Run unit/data-quality tests locally.

Commit with a descriptive message.

Open a pull request for peer review.

Address review comments and rerun tests.

Merge only after required checks pass.

Record the resulting commit/version in the experiment log.

# 11. Code Review and Testing Strategy

| Test type | Example test | Acceptance condition |
| --- | --- | --- |
| Schema test | Check expected columns and count. | 21 expected fields present; unexpected fields investigated. |
| Target test | Check Churn unique values. | Only Yes/No before mapping; only 0/1 after mapping. |
| Missingness test | Check required feature missingness after cleaning. | All remaining missing values documented and handled. |
| Range test | Check tenure, MonthlyCharges and TotalCharges. | No unexplained invalid negative values. |
| Split test | Check train/test sizes and class proportions. | 80/20 split with stratification and random_state=42. |
| Pipeline test | Fit preprocessing/model on training data and predict test data. | Runs without leakage or schema mismatch. |
| Regression test | Compare critical outputs after code changes. | Unexpected changes investigated before merge. |

# 12. Quality Assurance and Quality Gates

| Gate | Pass condition | Failure action | Evidence |
| --- | --- | --- | --- |
| Q1 Data readiness | Approved processed dataset available. | Return to Week 2 data-quality step. | Dataset/version record. |
| Q2 Feature integrity | No identifier/target leakage. | Remove feature and rerun audit. | Feature audit. |
| Q3 Preprocessing | Transformations fit correctly without test leakage. | Correct pipeline and rerun. | Pipeline code/test output. |
| Q4 Training | All selected models train successfully. | Debug and document failure. | Training log. |
| Q5 Validation | Required metrics and confusion matrix generated. | Investigate missing/invalid output. | Metric table. |
| Q6 Code quality | Review completed and tests pass. | Fix review findings. | Pull request/checklist. |
| Q7 Reproducibility | Fresh run reproduces the workflow. | Fix dependencies/code/versioning. | Fresh-run record. |
| Q8 Ethical review | No unsupported sensitive inference or inappropriate use. | Block release until corrected. | Ethics checklist. |

# 13. Ethical and Responsible Implementation

Use only the approved public educational/sample dataset; do not introduce confidential customer records.

Do not infer sensitive personal characteristics that are not supported by the dataset or project purpose.

Treat churn predictions as decision-support outputs rather than automatic decisions about customers.

Document limitations and avoid claiming that a model proves causation.

Check whether performance differs meaningfully across relevant groups before making broad recommendations, where such analysis is appropriate and supported by the data.

Protect raw data and do not publish data outside the permitted scope.

Maintain reproducible records so model decisions can be audited.

Report limitations, uncertainty and potential error costs alongside model metrics.

# 14. Deployment and Handoff Process

Deployment is a controlled future stage rather than a claim that the Week 3 model is already in production. A candidate model may proceed only after validation, quality, ethical and reproducibility gates are passed.

Select the candidate model using the agreed validation criteria.

Freeze the preprocessing and model pipeline so training and inference use the same transformations.

Save model and preprocessing artifacts with version information.

Document expected input schema, output definition and known limitations.

Test the saved artifact on representative non-training data.

Obtain reviewer/Coordinator approval for deployment readiness.

Deploy first to a controlled test/staging environment if a deployment environment is available.

Monitor input quality, prediction distribution and model performance after release.

Define rollback and retraining triggers before production use.

| Deployment control | Example trigger | Action |
| --- | --- | --- |
| Input schema | Required feature missing or unexpected type. | Reject/route input for correction. |
| Data drift | Feature distribution changes materially from reference data. | Investigate and assess retraining need. |
| Performance drift | Validated performance declines beyond agreed threshold. | Review model and retraining plan. |
| Pipeline failure | Inference pipeline error. | Use rollback/previous approved version and investigate. |
| Ethical issue | Unsupported or inappropriate use identified. | Suspend use and conduct review. |

# 15. Week 3 Detailed Schedule

| Date | Activity | Concrete output | Completion evidence |
| --- | --- | --- | --- |
| 1 Sep 2026 | Confirm Week 2 handoff and implementation backlog. | Approved data/model-development checklist. | Handoff review. |
| 2 Sep 2026 | Build feature preparation and train/test pipeline. | Preprocessing + split code. | Notebook run + checks. |
| 3 Sep 2026 | Implement baseline and comparison models. | At least two model pipelines. | Training outputs. |
| 4 Sep 2026 | Run validation and error analysis. | Metrics + confusion matrix. | Validation table. |
| 5 Sep 2026 | Code review, testing and leakage audit. | Reviewed code + test evidence. | Review/test checklist. |
| 6 Sep 2026 | Ethics, QA, reproducibility and deployment-readiness review. | QA/ethics sign-off package. | Gate results. |
| 7 Sep 2026 | Week 3 review and Week 4 handoff. | Implementation report + backlog for Week 4. | Reviewer approval. |

# 16. Five-Week Project Alignment

| Week | Dates | Primary activity | Deliverable/evidence |
| --- | --- | --- | --- |
| Week 1 | 18–24 Aug 2026 | Business understanding, scope, objectives, methodology, risks and milestones. | Project Planning and Strategy report. |
| Week 2 | 25–31 Aug 2026 | Dataset acquisition, profiling, cleaning, preprocessing and management. | Data Acquisition and Management Planning report + profile. |
| Week 3 | 1–7 Sep 2026 | Execution and implementation: feature pipeline, model training, validation, coordination and QA. | Implementation plan + executed notebook evidence. |
| Week 4 | 8–14 Sep 2026 | Feature preparation refinement, baseline models, model comparison and controlled tuning. | Model Development report + model comparison. |
| Week 5 | 15–21 Sep 2026 | Final evaluation, error analysis, recommendations, limitations and final documentation. | Final Evaluation and Recommendations report + presentation. |
| Submission | 22 Sep 2026 | Final submission/administrative checks. | Submission confirmation. |

# 17. Risk Management for Implementation

| Risk | Probability | Impact | Early trigger | Mitigation | Contingency | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Model underperformance | Medium | High | F1/recall materially below agreed project expectation. | Compare multiple suitable models; inspect features and errors. | Revisit preprocessing/features and model choice in Week 4. | Data Scientist |
| Overfitting | Medium | High | Training performance much stronger than validation/test performance. | Use train/test separation and controlled validation. | Simplify model, regularize or revise features. | Data Scientist |
| Data leakage | Medium | High | Feature audit identifies target-derived or test-informed transformation. | Use pipelines and training-only fitting. | Remove leakage and rerun all affected experiments. | Reviewer |
| Code integration failure | Medium | Medium | Tests fail or branch cannot reproduce results. | Small commits, peer review and automated/manual tests. | Rollback to last approved commit. | ML Engineer |
| Timeline delay | Medium | Medium | Task misses daily acceptance criterion. | Time-box tasks and track blockers daily. | Reprioritize backlog while protecting Week 4/5 milestones. | Coordinator |
| Reproducibility failure | Medium | Medium | Fresh run gives inconsistent output or dependency error. | requirements.txt, fixed seed and experiment log. | Freeze environment/version and rerun. | ML Engineer |
| Ethical misuse | Low | High | Unsupported sensitive inference or inappropriate use case proposed. | Ethics checklist and reviewer approval. | Block use and escalate for review. | Coordinator + Reviewer |

# 18. Evidence and Documentation Package

Approved processed dataset/version reference from Week 2.

Preprocessing and model-development notebook.

Executed data-quality and split checks.

Executed model-training outputs.

Actual validation metrics and confusion matrix.

Model comparison table.

Code-review record and test results.

Git commit/branch reference.

Experiment log containing model, preprocessing, dataset version and random seed.

Risk, ethics and QA checklists.

Week 3 decision log and Week 4 handoff notes.

# 19. Acceptance Checklist

Week 2 data handoff is confirmed.

21-field schema and target are validated before model training.

customerID is excluded from predictors.

Churn is separated before learned transformations.

TotalCharges conversion and missingness handling are evidenced.

80/20 stratified split with random_state=42 is executed and evidenced.

At least two classification models are implemented for comparison.

Validation includes precision, recall, F1, ROC-AUC and confusion matrix in addition to accuracy.

No model metric is presented without an executed output.

Code review and testing evidence is retained.

Version-control and reproducibility information is recorded.

Ethical and quality gates are completed.

Week 3 deliverables are handed off to Week 4 with documented open issues.

# 20. Conclusion

This Week 3 implementation plan converts the project's data foundation into a controlled model-development process. It covers model selection, training, validation, Agile coordination, programming practices, testing, code review, version control, quality assurance, ethics, risk management and deployment readiness. The plan maintains continuity with the five-week project schedule and Week 2's documented dataset and preprocessing decisions.

The most important implementation principle is evidence-based execution: code snippets in the plan are references to the intended workflow, while the final project notebook and report must contain actual executed outputs for any claimed transformation, split, model result or validation metric. This prevents unsupported claims and directly addresses the earlier evaluator feedback about concrete evidence.

# 21. References and Traceability

Week 1 Project Planning and Strategy Development – Customer Churn Prediction Using Python and Machine Learning.

Week 2 Data Acquisition and Management Planning – Customer Churn Prediction Using Python and Machine Learning.

IBM documentation – Predict telecommunications churn.

Pandas documentation – pandas.read_csv and data manipulation functions.

Scikit-learn documentation – train_test_split, Pipeline, ColumnTransformer, OneHotEncoder and classification metrics.

End of Week 3 Implementation Plan