WEEK 1 TASK

Project Planning and Strategy Development

Customer Churn Prediction Using Python and Machine Learning

| Prepared By | Amrutha T |
| --- | --- |
| Role | Data Science Project Coordinator |
| Internship Week | Week 1 |
| Task Period | 18 August 2026 – 24 August 2026 |
| Project Type | Hypothetical Data Science Project |
| Project Planning Horizon | 4 Weeks |
| Primary Technologies | Python, Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn |

Purpose: To define the scope, objectives, strategy, resources, milestones and risks for a hypothetical data science project in a clear and manageable plan.

# Executive Summary

This report presents the project planning and strategy for a hypothetical data science project titled Customer Churn Prediction Using Python and Machine Learning. The project aims to analyze historical customer information and develop a classification model that can identify customers who may be likely to discontinue a service.

The plan defines the business problem, project scope, objectives, methodology, resources, milestones, communication approach, quality controls and risk management strategy. The proposed data science lifecycle moves from business understanding and data acquisition through data preparation, model development, evaluation and recommendations. Data science projects commonly require iteration and experimentation, so the plan uses time-boxed activities while allowing controlled refinement.

The internship task itself is planned for 18–24 August 2026. The hypothetical project represented by the plan has a four-week implementation horizon so that this Week 1 planning activity remains consistent with the overall internship schedule of five tasks ending on 22 September 2026.

# Project Background

Customer churn refers to customers discontinuing a service. Predicting churn can help an organization identify patterns associated with customer loss and support data-informed retention decisions. This hypothetical project demonstrates how a structured data science workflow can convert historical customer records into useful insights and a predictive model.

# Problem Statement

Problem: Organizations may have large amounts of customer information but may not have a systematic way to identify customers who are at higher risk of leaving.

Proposed question: How can historical customer data be analyzed using Python and machine learning to predict whether a customer is likely to churn?

# Project Objectives

- Understand the factors associated with customer churn.

- Define a suitable data science workflow for the problem.

- Identify the data and resources required for the project.

- Prepare a plan for data acquisition and preprocessing.

- Develop a machine learning classification approach.

- Define appropriate model evaluation measures.

- Establish project milestones and deliverables.• Identify project risks and mitigation strategies.

- Maintain clear communication and documentation.

- Produce a professional final project report and recommendations.

# Project Scope

| In Scope | Out of Scope |
| --- | --- |
| Customer churn data analysis | Real-time customer monitoring |
| Data cleaning and preprocessing | Direct production-system integration |
| In Scope | Out of Scope |
| Exploratory data analysis | Automated customer communication |
| Feature engineering | Financial transactions |
| Classification model development | Use of confidential customer records |
| Model evaluation and reporting | Full commercial deployment |

# Expected Stakeholders

| Stakeholder | Interest / Responsibility |
| --- | --- |
| Project Coordinator | Planning, coordination, progress monitoring and risk management |
| Data Analyst | Data quality, cleaning and exploratory analysis |
| Data Scientist / ML Developer | Feature engineering, model development and evaluation |
| Reviewer | Quality review and feedback |
| End User / Business Stakeholder | Business requirements and interpretation of results |

# Proposed Data Science Methodology

The project follows a lifecycle with clear stages while allowing iteration when new findings require earlier assumptions to be revisited. This is consistent with established data science project guidance, which recognizes that data science work is often experimental and iterative.

1

. BUSINESS

UNDERSTANDING

Problem, goals, success

2

. DATA ACQUISITION

& UNDERSTANDING

Source and inspect data

3

. DATA PREPARATION

Clean, transform, engineer

4

. MODEL DEVELOPMENT

Train and compare models

5

. EVALUATION &

RECOMMENDATIONS

Measure and communicate

Iterative

feedback

Lifecycle annotation: The stages are shown sequentially for planning purposes, but feedback can move the team back to an earlier stage. For example, model evaluation may reveal that more data preparation or feature engineering is needed.

# Project Phases and Activities

| Phase | Main Activities | Deliverable |
| --- | --- | --- |
| 1. Business Understanding | Define problem, objectives, scope and success criteria | Project charter / plan |
| 2. Data Acquisition & Understanding | Identify source, acquire data, inspect structure and quality | Dataset and data report |
| 3. Data Preparation | Clean, transform, encode and prepare features | Processed dataset |
| 4. Model Development | Train classification models and compare approaches | Candidate models |
| 5. Evaluation & Recommendations | Evaluate performance, interpret results and document recommendations | Evaluation report |

# Project Technology Stack

| Technology | Purpose |
| --- | --- |
| Python | Primary programming language |
| Pandas | Data loading and manipulation |
| NumPy | Numerical operations |
| Matplotlib | Charts and visualizations |
| Seaborn | Statistical visualizations |
| Scikit-learn | Preprocessing, model training and evaluation |
| Jupyter Notebook / Google Colab | Interactive development and experimentation |
| Microsoft Word | Documentation |
| GitHub | Version control and project sharing |

# Resource Allocation

| Resource | Requirement / Use |
| --- | --- |
| Project Coordinator | Schedule, coordination, documentation and risk tracking |
| Data Science/ML Developer | Data preparation and model development |
| Reviewer | Quality checks and feedback |
| Computer | Python development and documentation |
| Internet | Dataset/documentation access |
| Python environment | Jupyter or Google Colab |
| Libraries | Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn |
| Version control | Git/GitHub for code and documentation |

# Project Deliverables

- Project scope and objectives document.• Data acquisition and management plan.

- Cleaned and processed dataset.

- Exploratory data analysis and visualizations.

- Feature engineering and machine learning workflow.

- Model evaluation report.

- Risk and quality management records.

- Final project report and presentation.

# Success Criteria

- The problem and objectives are clearly defined.

- The project remains within the agreed scope.

- Data preparation steps are documented and reproducible.

- At least one suitable classification model is developed and evaluated.

- Results are interpreted using appropriate metrics.

- Major project risks are identified and monitored.

- Milestones are completed within the planned timeboxes.

- The final documentation is complete and professionally organized.

# Week 1 Task Schedule

| Date | Activity | Output |
| --- | --- | --- |
| 18 Aug 2026 | Define problem and project context | Problem statement |
| 19 Aug 2026 | Define scope and objectives | Scope and objectives |
| 20 Aug 2026 | Plan methodology and resources | Methodology/resource plan |
| 21 Aug 2026 | Identify risks and communication needs | Risk and coordination plan |
| 22 Aug 2026 | Develop milestones and Gantt timeline | Timeline |
| 23 Aug 2026 | Draft and format report | Draft DOC/PDF |
| 24 Aug 2026 | Review and finalize submission | Final Week 1 submission |

# Gantt Chart – Week 1 Task

Activity

18

19

20

21

22

23

24

Problem definition

●

Scope & objectives

●

Methodology & resources

●

Risk & communication plan

●

Milestones & timeline

●

Report drafting

●

Final review & submission

●

●

= primary planned activity for the day

# Risk Management Plan

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Unclear project requirements | Medium | High | Confirm scope and objectives before implementation |
| Poor-quality data | Medium | High | Perform data profiling and quality checks early |
| Missing data | Medium | Medium | Define appropriate handling methods during preprocessing |
| Model underperformance | Medium | High | Compare multiple suitable models and review features |
| Overfitting | Medium | High | Use train/test separation and suitable validation |
| Project delay | Medium | Medium | Use milestones, timeboxing and weekly progress checks |
| Technical issues | Medium | Medium | Maintain backups and use a stable Python environment |
| Documentation delay | Low | Medium | Document each phase instead of waiting until the end |

# Communication and Coordination Plan

| Activity | Frequency | Purpose |
| --- | --- | --- |
| Progress review | Weekly | Check milestone completion and blockers |
| Team discussion | As required | Resolve technical/project issues |
| Risk review | Weekly | Identify new risks and update mitigation |
| Documentation review | At each phase | Maintain accuracy and completeness |
| Final review | End of project | Confirm all deliverables are ready |

# Quality Assurance Strategy

- Review project requirements before beginning each phase.

- Validate data and preprocessing outputs before analysis.

- Use reproducible Python code and clear file organization.

- Compare model results using appropriate evaluation metrics.

- Review charts and conclusions for accuracy.

- Maintain versioned code and documentation.

- Conduct a final quality review before submission.

# Project Monitoring and Control

The Project Coordinator will monitor progress against milestones and identify deviations early. A simple status system can be used: Not Started, In Progress, Completed, Blocked and Needs Review. If a task is delayed, the coordinator can adjust the sequence or time allocation while protecting the main project objectives.

# Assumptions

- A suitable public customer churn dataset will be available.

- The project is educational/hypothetical and does not use confidential customer records.

- Python and required libraries can be accessed.

- The project team has sufficient time for the planned four-week implementation horizon.

- The final model is a prototype and is not assumed to be production-ready.

# Limitations

The project is hypothetical and its outcomes depend on the quality and representativeness of the selected public dataset. Customer behavior may vary across organizations, so a model developed from one dataset may not generalize to every business. Additional work would be required for production deployment, monitoring, security, governance and retraining.

# Future Enhancements

- Develop a web-based churn prediction application.

- Create an interactive analytics dashboard.

- Automate the data pipeline.

- Perform hyperparameter optimization.

- Use advanced machine learning techniques where justified.

- Deploy and monitor the model in a controlled production environment.

- Introduce periodic model retraining and performance monitoring.

# Conclusion

This project plan provides a structured strategy for developing a customer churn prediction solution using Python and machine learning. It defines the problem, scope, objectives, methodology, resources, milestones, risks and quality controls required for a successful data science project.

The plan intentionally separates the one-week Week 1 internship task from the four-week hypothetical project implementation horizon. This keeps the internship schedule realistic while still providing the Gantt chart, milestones and coordination strategy required by the task. The iterative nature of data science is also reflected in the plan, allowing findings from data preparation or model evaluation to inform earlier stages when necessary.

# References

- Project Management Institute & NASSCOM. Playbook for Project Management in Data Science and Artificial Intelligence Projects.

- Google for Developers. ML Project Planning. Guidance on timeboxing, scoping and managing uncertainty in machine-learning projects.

- The Alan Turing Institute. Research Data Science Project Lifecycle. Guidance on design, development, deployment and iterative project work.