WEEK 5 TASK

FINAL EVALUATION, REVIEW, AND PRESENTATION PLANNING

Customer Churn Prediction Using Python and Machine Learning

| Project Information | Details |
| --- | --- |
| Prepared by | Amrutha T |
| Role | Data Science Project Coordinator |
| Week 5 period | 15–21 September 2026 |
| Project horizon | 18 August–21 September 2026 |
| Submission date | 22 September 2026 |
| Project type | Educational / hypothetical data-science project |
| Dataset | IBM Telco Customer Churn sample dataset |
| Tools | Python, Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn, Jupyter/Google Colab, Git/GitHub |

Evidence rule: actual model-performance numbers must be copied from executed Python output. No unsupported metric has been invented.

# 1. Executive Summary

This Week 5 report provides the final evaluation, review, lessons-learned and stakeholder presentation plan for the Customer Churn Prediction project. It consolidates planning, data management, execution, monitoring and final evaluation into one evidence-driven close-out document.

The report is specifically strengthened in response to the Week 4 evaluator feedback of 52.4/100. The evaluator identified three important needs: concrete actual execution outputs for model metrics, more specific risk-management details, and deeper process-improvement strategies. This document addresses each requirement with mandatory evidence fields, an execution protocol, detailed risk controls, measurable improvement steps, and a stakeholder presentation structure.

The documented project baseline contains 7,043 records and 21 fields. Among the documented complete records, 1,869 are churn cases (26.6%) and 5,163 are non-churn cases (73.4%). Because churn is the minority class, final success should be assessed using accuracy together with precision, recall, F1-score, ROC-AUC and the confusion matrix.

The supplied project reports define the required execution evidence but do not provide the actual final notebook metric output. Therefore, this report does not fabricate accuracy or other performance values. Instead, it provides exact placeholders and Python execution code so the real results can be inserted before submission.

# 2. Direct Response to Week 4 Feedback

| Evaluator observation | Week 5 corrective action | Evidence required |
| --- | --- | --- |
| Concrete actual model metrics are missing. | Make executed model output a mandatory final-gate requirement; record all five metrics and the confusion matrix against the final model/version. | Executed notebook output; model/version; dataset/version; metric table; confusion matrix. |
| Risk management needs more specificity. | Use trigger → preventive control → immediate response → escalation → contingency → closure evidence for every major risk. | Risk register, owners, due dates, action log and closure proof. |
| Process improvement needs deeper insight. | Use a measurable continuous-improvement cycle: quantify gap, diagnose root cause, compare alternatives, assess impact/effort/risk, pilot, validate before/after, standardize and monitor. | Improvement register, baseline/target, root cause, pilot result, validation metric and decision. |

# 3. Five-Week Project Review

| Phase | Dates | Major work | Final review question | Evidence |
| --- | --- | --- | --- | --- |
| Week 1 – Planning | 18–24 Aug | Business understanding, scope, objectives, stakeholders, methodology, resources, risks and milestones. | Was the project clearly scoped and governed? | Planning report, objectives, risk plan, timeline. |
| Week 2 – Data Management | 25–31 Aug | Acquisition, profiling, cleaning, transformation planning, data dictionary, quality gates and leakage controls. | Was the data foundation valid and reproducible? | Profile, schema checks, cleaning log, quality gates. |
| Week 3 – Execution | 1–7 Sep | Feature preparation, 80/20 stratified split, candidate models, validation, testing and reproducibility. | Were models developed under controlled conditions? | Executed notebook, training outputs, tests, comparison. |
| Week 4 – Monitoring | 8–14 Sep | KPI monitoring, quality review, risk/action tracking, corrective actions and improvement proposals. | Were deviations managed with measurable controls? | KPI scorecard, dashboard, risk/action register. |
| Week 5 – Final Evaluation | 15–21 Sep | Final metrics, error analysis, lessons learned, recommendations, limitations and presentation. | Does evidence support acceptance or further improvement? | Final metrics, error analysis, decision and presentation. |

# 4. Verified Quantitative Baseline

| Measure | Documented value | Final-review significance |
| --- | --- | --- |
| Dataset records | 7,043 | Approved dataset-size baseline. |
| Fields | 21 | Schema baseline. |
| Complete records | 7,032 | Documented completeness baseline. |
| Churn = Yes | 1,869 (26.6%) | Minority class; recall and F1 are important. |
| Churn = No | 5,163 (73.4%) | Accuracy alone may be misleading. |
| Train/test procedure | 80/20 stratified; random_state=42 | Reproducibility and class-balance control. |

# 5. Mandatory Actual Execution Outputs

This is the most important correction to the Week 4 feedback. A code listing is not an execution result. The final submission must show the actual notebook output produced by the approved dataset and final model.

## 5.1 Final Model Metrics

| Metric | Actual executed value | Interpretation | Evidence reference |
| --- | --- | --- | --- |
| Accuracy | [INSERT ACTUAL] | Overall correct predictions. | Notebook output: ____ |
| Precision | [INSERT ACTUAL] | Correct churn flags among all churn predictions. | Notebook output: ____ |
| Recall | [INSERT ACTUAL] | Actual churners detected. | Notebook output: ____ |
| F1-score | [INSERT ACTUAL] | Balance of precision and recall. | Notebook output: ____ |
| ROC-AUC | [INSERT ACTUAL] | Discrimination/ranking ability. | Notebook output: ____ |

## 5.2 Confusion Matrix

|  | Predicted No Churn | Predicted Churn |
| --- | --- | --- |
| Actual No Churn | TN = [INSERT] | FP = [INSERT] |
| Actual Churn | FN = [INSERT] | TP = [INSERT] |

## 5.3 Model Comparison

| Model | Accuracy | Precision | Recall | F1 | ROC-AUC | Decision |
| --- | --- | --- | --- | --- | --- | --- |
| Logistic Regression | [ ] | [ ] | [ ] | [ ] | [ ] | Select/Reject |
| Decision Tree | [ ] | [ ] | [ ] | [ ] | [ ] | Select/Reject |
| Random Forest | [ ] | [ ] | [ ] | [ ] | [ ] | Select/Reject |
| Final model | [ ] | [ ] | [ ] | [ ] | [ ] | Justification |

## 5.4 Execution Metadata

| Field | Record before submission |
| --- | --- |
| Dataset/version | [INSERT] |
| Final dataset shape | [INSERT] |
| Preprocessing version | [INSERT] |
| Final model/version | [INSERT] |
| Random seed | 42 |
| Split | 80/20 stratified |
| Python/environment versions | [INSERT] |
| Execution date/time | [INSERT] |
| Git commit/notebook version | [INSERT] |

# 6. Python Final Evaluation Procedure

from sklearn.metrics import accuracy_score, precision_score, recall_score, f1_score, roc_auc_score, confusion_matrix

accuracy = accuracy_score(y_test, y_pred)
precision = precision_score(y_test, y_pred, zero_division=0)
recall = recall_score(y_test, y_pred, zero_division=0)
f1 = f1_score(y_test, y_pred, zero_division=0)
roc_auc = roc_auc_score(y_test, y_prob)
cm = confusion_matrix(y_test, y_pred)

print("Accuracy:", round(accuracy, 4))
print("Precision:", round(precision, 4))
print("Recall:", round(recall, 4))
print("F1-score:", round(f1, 4))
print("ROC-AUC:", round(roc_auc, 4))
print("Confusion matrix:")
print(cm)

## 6.1 Evidence Capture Protocol

Run the final notebook from the approved/reproducible environment.

Verify dataset version, schema and preprocessing before evaluation.

Evaluate the final candidate on the held-out test set.

Save the printed metrics and confusion matrix exactly as produced.

Record model/version, dataset/version, seed, execution date and environment.

Copy the exact values into Sections 5.1–5.3.

Have the reviewer compare report values against notebook output before sign-off.

# 7. Final Success Scorecard

| Area | Metric | Target | Actual | Status |
| --- | --- | --- | --- | --- |
| Schedule | Milestone completion | ≥95% | [ ] | [PASS/FAIL] |
| Schedule | On-time task rate | ≥90% | [ ] | [PASS/FAIL] |
| Data | Completeness | ≥98% | [ ] | [PASS/FAIL] |
| Data | Duplicate rate | ≤1% | [ ] | [PASS/FAIL] |
| Data | Validation error rate | ≤2% | [ ] | [PASS/FAIL] |
| Model | Accuracy | Actual notebook result | [ ] | [REVIEW] |
| Model | Precision | Actual notebook result | [ ] | [REVIEW] |
| Model | Recall | Actual notebook result | [ ] | [REVIEW] |
| Model | F1-score | Actual notebook result | [ ] | [REVIEW] |
| Model | ROC-AUC | Actual notebook result | [ ] | [REVIEW] |
| Testing | Critical tests | 100% pass | [ ] | [PASS/FAIL] |
| Reproducibility | Fresh rerun | PASS | [ ] | [PASS/FAIL] |
| Risk | Open high/critical risks | 0 preferred | [ ] | [OPEN/CLOSED] |

# 8. Detailed Risk Management and Escalation Plan

| Risk | Trigger | Preventive control | Immediate response | Escalation/contingency | Closure evidence |
| --- | --- | --- | --- | --- | --- |
| Model underperformance | F1/recall materially below agreed expectation or weaker than alternatives. | Compare ≥2 models; error analysis. | Freeze selection and diagnose. | Revisit features/model/threshold; rerun. | Updated metrics + approval. |
| Overfitting | Large training vs validation/test gap. | Controlled validation. | Investigate complexity. | Regularize/simplify/revise features; rerun. | Before/after gap analysis. |
| Data leakage | Target-derived or test-informed feature detected. | Leakage checklist; training-only fitting. | Remove feature and block result. | Rerun all affected experiments. | Feature audit + clean run. |
| Code/test failure | Critical test fails or branch cannot reproduce. | Peer review and test checklist. | Block release; isolate failure. | Rollback/fix/rerun. | Test report + commit. |
| Reproducibility failure | Fresh run differs unexpectedly. | requirements/environment; seed=42. | Compare logs/environment. | Repair dependency/code mismatch; rerun. | Fresh-run output. |
| Missing evidence | Required output/decision record absent. | Evidence checklist at each gate. | Do not claim result. | Block final sign-off. | Completed evidence checklist. |
| Schedule delay | Milestone or daily acceptance criterion missed. | Timebox; blocker tracking. | Reprioritize noncritical work. | Protect Week 5 gate; escalate. | Updated schedule/action closure. |
| Ethical misuse | Unsupported sensitive inference/inappropriate use proposed. | Ethics checklist + reviewer. | Block use. | Escalate to reviewer/lead. | Decision/approval record. |

## 8.1 Risk Review Rules

Probability is recorded as Low, Medium or High; impact is Low, Medium, High or Critical.

Any Critical-impact risk is escalated immediately.

Every High-impact risk must have an owner, due date and response plan.

A failed critical quality gate blocks final acceptance until corrective action and rerun evidence exist.

Risks are reviewed at phase gates and immediately before submission.

A risk is only closed when resolution evidence and reviewer confirmation are retained.

# 9. Deep Process Improvement Strategy

Process improvement must be evidence-based. The project should not change the model, preprocessing, KPI target or scope simply because one result looks unsatisfactory. The team should quantify the gap, identify the root cause, compare alternatives, validate the chosen change and monitor the result.

| Step | Action | Evidence | Decision |
| --- | --- | --- | --- |
| 1. Detect | Identify KPI gap, failed gate, recurring error or stakeholder issue. | Metric/test/chart/log/feedback. | Is issue material? |
| 2. Quantify | Measure gap and project/business impact. | Baseline, target, gap, impact. | Prioritize or monitor. |
| 3. Diagnose | Identify data, feature, model, code, process or communication root cause. | Root-cause analysis. | Confirmed cause? |
| 4. Generate options | Create alternatives while preserving baseline. | Options + benefit/effort/risk. | Select candidate. |
| 5. Assess | Compare impact, effort, risk and dependencies. | Impact-effort-risk matrix. | Approve/reject/defer. |
| 6. Pilot | Apply controlled change without losing baseline. | Pilot configuration/results. | Improvement observed? |
| 7. Validate | Compare before/after with same evaluation method. | Before/after metrics + tests. | Verified? |
| 8. Standardize | Adopt validated improvement and update documentation/code. | Updated artefacts. | Close. |
| 9. Monitor | Track whether improvement remains effective. | Follow-up KPI trend. | Sustain/revisit. |

## 9.1 Improvement Proposals

| Observed issue | Evidence | Potential improvement | Validation | Decision rule |
| --- | --- | --- | --- | --- |
| Low recall | Recall + FN count | Threshold/feature/model refinement. | Recall, F1 and precision trade-off. | Approve only if validated. |
| High false positives | Precision + FP count | Threshold/feature refinement. | Precision + F1 + FP. | Approve if operational cost improves. |
| Train/test gap | Training vs test metrics | Regularization/simpler model/features. | Gap + test metrics. | Approve if generalization improves. |
| Quality failures | Completeness/duplicate/validation output | Automated quality checks. | Gate pass rate. | Approve after stable passes. |
| Reproducibility failure | Fresh-run differences | Pin dependencies/environment. | Fresh-run consistency. | Approve after clean rerun. |

# 10. Error Analysis

The final evaluation should explain errors, not merely report a score. The confusion matrix separates true positives, false positives, false negatives and true negatives. For churn prediction, false negatives deserve explicit attention because they represent churners the intervention system failed to identify.

| Question | Evidence | Action |
| --- | --- | --- |
| Are churners being missed? | Recall + FN | Revisit threshold/features/model if material. |
| Are too many customers flagged? | Precision + FP | Assess targeting cost and threshold. |
| Is performance balanced? | F1 | Compare candidate models. |
| Does model rank risk effectively? | ROC-AUC | Assess discrimination. |
| Is overfitting present? | Train/test gap | Simplify/regularize/revise. |
| What customer patterns cause errors? | Supported segmented analysis | Identify data/feature limitations. |

| Final error record | Actual result | Interpretation |
| --- | --- | --- |
| False positives | [INSERT] | [INSERT] |
| False negatives | [INSERT] | [INSERT] |
| Main error pattern | [INSERT] | [INSERT] |
| Train-test gap | [INSERT] | [INSERT] |
| Selected model | [INSERT] | [Evidence-based reason] |

# 11. Lessons Learned

## 11.1 Successes

The project maintained a clear five-week lifecycle from business understanding through final evaluation.

The data-management plan introduced explicit quality gates for schema, missingness, categories, ranges, target validity, leakage and reproducibility.

The project established a measurable monitoring and corrective-action framework.

The use of a documented 80/20 stratified split and random_state=42 supports reproducibility.

The project explicitly avoids unsupported model-performance claims and requires executed notebook evidence.

## 11.2 Areas for Improvement

Execution evidence must be captured during each phase rather than reconstructed at the end.

Every metric should be traceable to dataset version, model/version, seed, execution date and code/notebook version.

Risk registers should retain triggers, owners, due dates, escalation and closure evidence.

Process improvements should be validated against a documented baseline.

Technical findings should always be translated into stakeholder/business implications.

# 12. Final Decision Framework

| Decision | Conditions | Action |
| --- | --- | --- |
| ACCEPT – Prototype validated | Metrics support intended purpose; critical tests pass; reproducibility passes; evidence complete; no unresolved critical risk. | Approve educational prototype and future roadmap. |
| ACCEPT WITH IMPROVEMENTS | Noncritical KPI gaps remain but model is usable and improvement path is clear. | Assign owner/deadline and controlled iteration. |
| REVIEW / RE-TRAIN | Material underperformance, unacceptable error pattern or overfitting. | Return to model/feature evaluation and rerun. |
| BLOCK | Critical leakage, failed critical test, irreproducible result, ethical issue or missing mandatory evidence. | Do not present as validated; correct and repeat gate. |

# 13. Stakeholder Presentation Plan

| Segment | Time | Purpose | Evidence/visual |
| --- | --- | --- | --- |
| Opening | 1 min | Problem and objective. | Title + objective. |
| Project journey | 2 min | Show controlled five-week lifecycle. | Timeline. |
| Data foundation | 2 min | Explain dataset and quality controls. | Profile + class distribution. |
| Model approach | 2 min | Explain modeling and leakage controls. | Workflow. |
| Final results | 3 min | Present actual metrics and model comparison. | Metric table + confusion matrix. |
| Error analysis | 2 min | Explain false positives/negatives. | Error analysis. |
| Risk/quality | 1.5 min | Show trustworthiness and open risks. | Risk scorecard. |
| Recommendations | 2 min | Prioritized future actions. | Roadmap. |
| Decision/Q&A | 2 min | Request approval/next step. | Decision slide. |

# 14. Sample Presentation Slides

## Slide 1 – Title

Customer Churn Prediction Using Python and Machine Learning

Final Evaluation, Review and Recommendations

Prepared by: Amrutha T

## Slide 2 – Business Problem

Identify customers who may be at risk of churn.

Support data-driven retention decisions.

Final output is an educational prototype, not an assumed production system.

## Slide 3 – Five-Week Journey

Week 1: Planning

Week 2: Data Management

Week 3: Execution

Week 4: Monitoring and Process Improvement

Week 5: Final Evaluation

## Slide 4 – Data Foundation

7,043 records; 21 fields.

7,032 complete records documented.

1,869 churn (26.6%); 5,163 non-churn (73.4%).

Schema, missingness, duplicate, target and leakage controls.

## Slide 5 – Modeling Controls

customerID excluded.

Target separated before transformations.

80/20 stratified split; random_state=42.

Multiple models compared under the same validation protocol.

## Slide 6 – Actual Final Results

Accuracy: [INSERT]

Precision: [INSERT]

Recall: [INSERT]

F1-score: [INSERT]

ROC-AUC: [INSERT]

Confusion matrix: [INSERT]

Source: executed Python notebook.

## Slide 7 – Error Analysis

FP: [INSERT]

FN: [INSERT]

Main error pattern: [INSERT]

Recommended response: [INSERT]

## Slide 8 – Risk and Quality

Critical tests: [INSERT PASS RATE]

Reproducibility: [PASS/FAIL]

Open high/critical risks: [COUNT]

Evidence package: [COMPLETE/INCOMPLETE]

## Slide 9 – Lessons Learned

Success: structured governance and measurable controls.

Main weakness: insufficient execution evidence in earlier phases.

Improvement: capture evidence at every gate.

Improvement: validate process changes before standardization.

## Slide 10 – Recommendations

Complete evidence archive and sign-off.

Use error analysis to guide model refinement.

Build interactive dashboard.

Evaluate optimization/additional models if justified.

Plan controlled deployment, monitoring and retraining only after readiness review.

## Slide 11 – Final Decision

Final model: [INSERT]

Decision: [ACCEPT / IMPROVE / REVIEW / BLOCK]

Evidence-based reason: [INSERT]

Owner/deadline: [INSERT]

## Slide 12 – Q&A

Key message: the project's value is the model plus the evidence, controls and decision process supporting it.

Questions and stakeholder feedback.

# 15. Final Evidence Checklist

| Evidence item | Requirement | Done |
| --- | --- | --- |
| Actual model metrics | Accuracy, precision, recall, F1, ROC-AUC from executed notebook | ☐ |
| Confusion matrix | TN, FP, FN, TP from executed output | ☐ |
| Model comparison | At least two candidate models under same protocol | ☐ |
| Data quality | Final schema, missingness, duplicates, validation output | ☐ |
| Transformation evidence | Executed preprocessing output | ☐ |
| Testing | Critical test results and corrections | ☐ |
| Reproducibility | Fresh-run evidence/environment | ☐ |
| Risk management | Trigger, owner, response, escalation, contingency, closure | ☐ |
| Process improvement | Baseline, root cause, alternatives, pilot, validation, decision | ☐ |
| Lessons learned | Successes + improvement areas | ☐ |
| Recommendations | Prioritized future steps | ☐ |
| Presentation | Actual results inserted into slides | ☐ |
| Final QA | Report numbers exactly match notebook | ☐ |
| Reviewer sign-off | Evidence reviewed and approved | ☐ |

# 16. Five-Week Timeline and Handover

| Week | Dates | Primary deliverable | Handover |
| --- | --- | --- | --- |
| Week 1 | 18–24 Aug | Project Planning and Strategy | Scope, risks, milestones |
| Week 2 | 25–31 Aug | Data Acquisition and Management | Validated data/preprocessing |
| Week 3 | 1–7 Sep | Execution and Implementation | Candidate models/evidence |
| Week 4 | 8–14 Sep | Monitoring, Reporting and Process Improvement | KPI/risk status |
| Week 5 | 15–21 Sep | Final Evaluation + Presentation | Final decision/recommendations |
| Submission | 22 Sep | Final package | Submission confirmation |

# 17. Limitations

The project is educational/hypothetical and uses a public sample dataset.

Performance on this dataset does not prove generalization to every organization or customer population.

The prototype is not automatically production-ready; deployment would require additional security, governance, monitoring and retraining work.

Actual model-performance values cannot responsibly be stated until they are copied from executed notebook output.

Revenue retained or churn reduction should not be claimed without separate business-impact evidence.

# 18. Conclusion

This Week 5 report provides a complete final-review structure and directly addresses the Week 4 score of 52.4/100. The central correction is to require actual executed model evidence rather than relying on planned code or narrative. The report specifies the exact metrics, confusion matrix, model comparison and execution metadata that must be captured.

The second correction is a substantially more detailed risk-management system, where each major risk has measurable triggers, preventive controls, immediate responses, escalation paths, contingencies and closure evidence. The process-improvement framework also requires quantified gaps, root-cause analysis, alternatives, impact/effort/risk assessment, controlled pilots, before/after validation and monitoring.

The final project decision should be evidence-driven. If the actual model results, testing, reproducibility and risk controls satisfy the gates, the model can be presented as a validated educational prototype. If a critical gate fails, the correct response is corrective action and re-evaluation rather than an unsupported success claim.

# 19. References / Source Documents

Week 1 – Project Planning and Strategy Development, Customer Churn Prediction Using Python and Machine Learning.

Week 2 – Data Acquisition and Management Planning, Customer Churn Prediction Using Python and Machine Learning.

Week 3 – Execution and Implementation of Data Science Solutions, Customer Churn Prediction Using Python and Machine Learning.

Week 4 – Monitoring, Reporting, and Process Improvement, Customer Churn Prediction Using Python and Machine Learning.

IBM Telco Customer Churn sample dataset as identified in the supplied project documentation.